|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Milestone** | | | Completion  (✓/🗶) | Date Completed | |
| **Phase 1: Project Proposal** | Project introduction | | ✓ | 04/11/22 | |
| Aims, objectives, product scope | | ✓ | 01/11/22 | |
| Background research | Literature review | ✓ | 03/11/22 | |
| Project justification | ✓ | 03/11/22 | |
| Inspiration and similar work | ✓ | 03/11/22 | |
| Critical evaluation of existing work | ✓ | 03/11/22 | |
| Evaluation methods for own work | ✓ | 03/11/22 | |
| Methodology | Methodology(s) used + explanation | ✓ | 05/11/22 | |
| Resources | Resource table | ✓ | 07/11/22 | |
| Techniques and definitions | ✓ | 07/11/22 | |
| Skills and prior knowledge | ✓ | 07/11/22 | |
| Outcomes and Deliverables | Deliverables | ✓ | 11/11/22 | |
| Contingency planning | ✓ | 11/11/22 | |
| Timeline of work (Gantt chart) | ✓ | 09/11/22 | |
| Milestone report | ✓ | 08/11/22 | |
| **Phase 2: Design Specification** | Design Specification | Experimental design | ✓ | 26/11/22 | |
| Development Process | ✓ | 26/11/22 | |
| Assemble focus group and ethical audit | ✓ | 21/11/22 | |
| Public survey 1 | ✓ | 23/11/22 | |
| Focus group survey | ✓ | 24/11/22 | |
| Prototype building and documentation | Build Prototype | ✓ | | 5/12/22 |
| Model Testing | ✓ | | 8/12/22 |
| Survey discussion | ✓ | | 6/12/22 |
| Ethical Considerations | Participant info sheet | ✓ | | 21/11/22 |
| Consent form | ✓ | | 21/11/22 |
| Ethics form (me to complete) | ✓ | | 15/12/22 |
| Progress report and survey findings | Progress report | ✓ | | 13/12/22 |
| Survey findings | ✓ | | 13/12/22 |
| Set up GitHub repo | ✓ | | 14/12/22 |
| **Phase 3: Implementation and analysis** | Neural Style Transfer analysis |  | 🗶 | |  |
| Improving model and evaluation | 🗶 | |
| Survey Design | 🗶 | |
| Focus group interview | 🗶 | |
| Factor analysis | 🗶 | |
|  |  |  | 🗶 | |  |
| **Evaluation and executive summary** | Critical Evaluation |  |  | |  |
| Poster Presentation |
| Executive Summary |
| Conclusion |